VG GLOBAL LOGISTICS

ZITO PLATFORM

PRODUCT REQUIREMENTS DOCUMENT

Logistics Kenya & East Africa

| Product Name | ZITO |
| --- | --- |
| Company | VG Global Logistics |
| Version | 5.0 — Final Blueprint |
| Date | April 2026 |
| Status | Phase 1 — Active Development |
| Confidentiality | CONFIDENTIAL — Internal Use Only |
| Prepared By | VG Global Logistics — Product & Engineering Team |
| Launch Target | Q2 2026 — Nairobi, Kenya |

# 1. Executive Summary

ZITO is a next-generation logistics super-app purpose-built for Kenya and East Africa by VG Global Logistics. It serves B2B, B2C, C2C, and C2B logistics needs through a unified digital platform connecting Customers, Drivers, Transporters, Agents, Agencies, and Admins in a single, intelligently managed ecosystem.

ZITO empowers Transporters to white-label and manage their own fleets; Agents to manage customer portfolios; Agencies to operate franchise-style businesses; and Admins to control assignment logic and platform-wide configuration with granular precision.

## Key Product Targets

| Metric | Target |
| --- | --- |
| Product Name | ZITO |
| Company | VG Global Logistics |
| Product Type | Logistics Technology Platform |
| Target Markets | Kenya, Uganda, Tanzania, Rwanda (Phase 1: Kenya) |
| Primary Users | Customers, Drivers, Transporters, Agents, Agencies, Admins |
| Core Use Cases | Freight booking, fleet management, bidding marketplace, multi-role portals |
| Assignment Engine | Manual, Semi-Auto, and Full Auto modes (Admin-controlled) |
| Launch Target | Q2 2026 — Nairobi, Kenya |

## Platform Terminology

To ensure consistency throughout this document and across all teams, the following terms are defined and used uniformly:

| Term | Definition | Used When |
| --- | --- | --- |
| Booking | A freight request created by a Customer, Agent, or Transporter. | When referring to the record created in the system. |
| Trip | The physical execution of a Booking — from assignment to delivery. | When referring to driver activity, status updates, and trip charges. |
| Order | A synonym for Booking used in the marketplace context — a load posted for bidding. | When referring to marketplace listings and bidding workflows. |
| Load | Cargo or freight to be transported — used in marketplace and driver demand context. | When referring to available work in the marketplace. |
| Offer | A bid or price submission made by a driver, transporter, or agent on a Booking/Order. | When referring to the bidding and negotiation workflow. |

Rule: In API endpoints and code, Booking is the canonical term. Trip and Order are used contextually in UI and communications.

# 2. Problem Statement & Market Opportunity

The East African logistics market is fragmented, informal, and largely offline. Businesses struggle with no unified platform, manual coordination via WhatsApp, no real-time tracking, and opaque pricing.

## How ZITO Solves This

| Stakeholder | Current Pain | ZITO Solution |
| --- | --- | --- |
| Customer | Phone/WhatsApp booking, no tracking | Digital booking, live tracking, full history & receipts |
| Driver | Informal job finding, cash-only payments | App-based trip management, wallet, ratings |
| Transporter | No fleet management tools | Full white-label portal with fleet, driver & customer management |
| Agent | Manual booking for clients, no tracking | Agent portal with customer portfolio & booking management |
| Agency | No multi-account visibility | Agency dashboard managing multiple agents/transporters |
| Admin | Manual operations, no data | Full control with analytics, compliance & assignment engine |

# 3. User Roles & Permissions

ZITO is a multi-role platform. Each role has a dedicated portal, distinct capabilities, and RBAC-controlled access levels enforced at the API middleware layer.

| Role | Portal | Primary Responsibility |
| --- | --- | --- |
| Super Admin | Admin Portal | Unrestricted access — configure, override, and manage the entire platform |
| Operations Admin | Admin Portal | Day-to-day booking and driver assignment management |
| Finance Admin | Admin Portal | All financial reporting, invoices, and payment reconciliation |
| Customer | Customer Portal | Book, track, and review freight orders |
| Driver | Driver App/Portal | Accept trips, update status, manage wallet & earnings |
| Transporter | Transporter Portal | Manage own fleet, drivers, customers, and bookings |
| Agent | Agent Portal | Manage customer portfolios and earn commission on bookings |
| Agency | Agency Portal | Manage multiple agents/transporters in a franchise model |

## 3.1 Super Admin

Highest authority — unrestricted access to all modules, data, and configuration.

- Manage all users across all roles.

- Control Assignment Engine mode (Manual / Semi-Auto / Full Auto).

- Configure global settings, pricing, vehicle types, and surcharges.

- Access all financial data, reports, and analytics including profit breakdown.

- Override any order, assignment, or status in the system.

- Use View As mode to impersonate any user role for support and QA.

## 3.2 Operations Admin

- View and manage all bookings and driver assignments.

- Assign or reassign drivers to orders.

- Approve or reject driver applications.

- Cannot change pricing, system settings, or access financial data.

## 3.3 Finance Admin

- View all transactions, payment records, and profit reports.

- Generate invoices and financial reports.

- Manage contract rates with Transporters and Agents.

- Cannot manage operational assignments or user accounts.

## 3.4 Customer

- Register and manage their account profile.

- Create, track, and manage bookings with real-time price estimates.

- Rate completed trips and provide feedback.

- View full booking history, download PDF receipts/invoices.

## 3.5 Driver

- Register with license, vehicle, and compliance document details.

- Receive and respond to trip assignments within configured time windows.

- Update trip status through the full lifecycle (Assigned → Delivered).

- View wallet earnings, ratings, and trip history.

- Submit expenses (toll, fuel etc.) during trips.

## 3.6 Transporter

- Manage own fleet of vehicles (add, edit, retire).

- Invite, assign, and monitor own drivers.

- Manage own customers and create bookings on their behalf.

- Set custom pricing tiers for customers (within Admin-defined limits).

- Access fleet KPI dashboard, financial summaries, invoices, and payment history.

- All Transporter activity is visible to Admin.

## 3.7 Agent

- Manage a portfolio of customers.

- Create bookings on behalf of assigned customers.

- Track booking and delivery status across all customers.

- Earn configurable commission per completed booking.

## 3.8 Agency

- Create and manage Agent and Transporter sub-accounts.

- View consolidated dashboard across all managed accounts.

- Manage Agency-level contracts and pricing agreements.

- Access Agency-level financial reports and export data.

# 4. Order Assignment Engine

The Assignment Engine is a core differentiator of the ZITO Platform. Admins have full control over how orders are assigned to drivers.

## Assignment Modes

| Mode | How It Works | Best For |
| --- | --- | --- |
| Manual | Admin reviews each order and manually selects a driver. No automation. | High-value, complex, or sensitive orders |
| Semi-Auto | System suggests the best drivers based on rules. Admin confirms or overrides. | Most orders — default recommended mode |
| Full Auto | System auto-assigns and notifies driver. Admin can still override. | High-volume, standard orders with trusted drivers |

## 4.1 Auto-Assignment Rules

- Proximity — driver must be within a configurable radius of the pickup location.

- Availability — driver must be available with no active or conflicting trip.

- Vehicle Match — driver's vehicle type must match the booking's required vehicle type.

- Rating Threshold — driver must meet or exceed the Admin-configured minimum rating.

- Cargo Capacity — vehicle weight and volume capacity must meet cargo requirements.

- Customer Preference — preferred or whitelisted drivers are prioritised.

- Cost Optimisation — Admin can configure cost-first vs speed-first weighting.

## 4.2 Assignment Controls

- Admin can switch Assignment Mode at any time from the Settings panel.

- Specific order categories (e.g., VIP, hazardous cargo) can enforce fixed modes.

- Admin can blacklist a driver from a specific customer's orders.

- Admin can whitelist a driver for a specific customer (always prioritised).

- Transporter Admins can manage assignment rules within their own fleet, subject to global constraints.

# 5. Portal Architecture

ZITO uses a multi-portal architecture. Each role has a dedicated portal with tailored UI and functionality.

## 5.1 Admin Portal

### Dashboard

- Live KPI cards: Total Bookings, Active Bookings, Total Revenue, Pending Payments.

- Real-time driver availability map.

- Pending approvals widget — drivers, transporters, agencies awaiting review.

- Recent activity feed.

### Order Management

- View all orders with full filtering (status, role, date, vehicle type, region).

- Manual or assisted driver assignment per order.

- Bulk order actions: assign, cancel, export.

- Order detail view with full timeline, status history, and audit log.

### User Management

- Create, edit, activate, and deactivate users across all roles.

- Driver verification — approve documents, license class, and background check.

- Transporter and Agency onboarding workflow.

### Fleet Management

- View all vehicles across all Transporters and independent drivers.

- Vehicle document tracking — insurance, inspection, NTSA, with expiry alerts.

- Assign vehicles to drivers; block expired or unverified vehicles automatically.

### View As Mode

- Impersonate any role: Customer, Driver, Transporter, Agent, or Agency.

- Select a specific user to preview their exact portal experience.

## 5.2 Call Center & Operations Support

ZITO includes a call center support system for operational assistance.

- Agents can create bookings on behalf of customers (offline orders).

- Assist drivers with trip issues and handle negotiation between customer and drivers.

- Update booking status manually if required.

- Resolve disputes and complaints.

- Call center users have controlled admin access with limited permissions.

## 5.3 Customer Portal

### Booking

- Select vehicle type with visual cards showing capacity and indicative price range.

- Enter pickup and delivery addresses with Google Maps autocomplete.

- Specify cargo details: type, weight, description, special handling instructions.

- Real-time price estimation before confirming booking.

- Optional: scheduled booking, recurring booking, multi-stop, special instructions.

### Tracking

- Live map showing driver location with real-time status updates and ETA.

### History & Receipts

- Full booking history with status filter.

- Download PDF receipts and invoices.

- Rate and review completed trips.

## 5.4 Driver Portal

### Trip Management

- List of assigned trips with key details.

- Accept or reject trips within configured time windows.

- Status updates: Assigned → Accepted → Picked Up → In Transit → Delivered.

- Upload Proof of Delivery (photo).

- Submit trip expenses (toll, fuel, food, emergency costs).

### Wallet & Earnings

- Driver wallet showing earnings from completed trips (hire rate).

- Approved expenses and pending payouts.

- Trip-wise income breakdown — daily, weekly, monthly views.

- Admin-controlled payout approval.

### Profile & Documents

- Set availability status (available/unavailable).

- Upload and manage license, medical, and compliance documents.

## 5.5 Transporter Portal

### Fleet Management

- Add, edit, and retire vehicles with full document tracking and expiry alerts.

- Live fleet status board showing current driver and vehicle assignments.

### Driver Management

- Invite and onboard drivers; view performance, ratings, and trip history.

- Assign or reassign drivers to trips; manage availability.

### Customer Management

- Add and manage Transporter-linked customers.

- Create bookings on behalf of customers; configure customer-specific pricing.

### Booking Management

- Manage all orders for the fleet using internal assignment engine.

- Monitor active, pending, and completed orders.

### Finance

- Fleet revenue summaries, driver earnings management, customer invoicing.

- Contract management with configurable rate cards.

- Customer Rate vs Hire Rate visibility with profit tracking.

## 5.6 Agent Portal

### Customer Management

- View and manage Agent's customer portfolio.

- Add new customers on behalf of ZITO or linked Transporters.

### Booking Management

- Create bookings on behalf of customers; track active bookings and status.

### Earnings

- Commission tracked per completed booking.

- Monthly earnings summary and commission invoice generation.

## 5.7 Agency Portal

### Account Management

- Create and manage Agent and Transporter sub-accounts.

- View consolidated activity across all sub-accounts.

### Financial Overview

- Agency-level revenue and commission dashboards.

- Sub-account financial breakdown, contract and pricing management.

### Reporting

- Consolidated reports across all managed accounts; export to CSV and PDF.

## 5.8 Marketplace Dashboard (Bidding & Requests)

ZITO provides a dedicated marketplace dashboard for drivers, transporters, and agents.

- Available Loads — view all open and future loads; filter by location, route, vehicle type.

- My Bids — view submitted bids and track bid status (pending / accepted / rejected).

- Submit Offer — accept customer rate or submit a counter-offer.

- Location Interest Panel — select preferred locations/routes and request loads before traveling.

- Priority Loads — loads matching driver's selected route/location highlighted for faster action.

- Notifications — new load alerts, bid updates, assignment confirmations.

## 6.0 Complete Booking & Trip Status Flow

Every booking on ZITO follows this defined lifecycle from creation to financial closure:

| Stage | Status | Set By | Description |
| --- | --- | --- | --- |
| 1 | Created (Pending) | Customer / Agent / Transporter | Booking request submitted. Awaiting Admin review. |
| 2 | Broadcasted | System / Admin | Load broadcasted to marketplace participants (if bidding enabled). |
| 3 | Bidding | System | Drivers / Transporters / Agents submitting offers and counter-offers. |
| 4 | Approved | Admin | Booking approved. Ready for driver assignment. |
| 5 | Assigned | Admin / Engine | Driver and vehicle assigned. Driver notified. |
| 6 | Accepted | Driver | Driver confirmed the trip assignment. |
| 7 | Picked Up | Driver | Cargo collected from pickup location. |
| 8 | In Transit | Driver | Driver en route to delivery location. |
| 9 | Delivered | Driver | Cargo delivered. POD uploaded. |
| 10 | Payment Pending | System | Awaiting payment confirmation (if not prepaid). |
| 11 | Completed | Admin / System | Payment confirmed. Trip financially closed. |
| 12 | Cancelled | Customer / Admin | Booking cancelled subject to cancellation policy. |
| 13 | Rejected | Admin / Driver | Booking or assignment rejected with reason recorded. |

Rule: A booking cannot be marked Completed without payment confirmation. Admin override is available in exceptional cases.

# 6. Booking Workflow & Status Lifecycle

All bookings follow a defined status lifecycle with full audit logging at every transition.

| Status | Set By | Description |
| --- | --- | --- |
| Pending | Customer / Agent / Transporter | Booking created and awaiting admin review or assignment. |
| Approved | Admin | Booking approved, ready for driver assignment. |
| Assigned | Admin / Assignment Engine | Driver and vehicle assigned to the booking. |
| Accepted | Driver | Driver has accepted the trip assignment. |
| Picked Up | Driver | Driver has collected the cargo. |
| In Transit | Driver | Driver is en route to the delivery location. |
| Delivered | Driver | Cargo delivered; Proof of Delivery (POD) uploaded. |
| Completed | Admin / System | Delivery and payment confirmed; booking closed. |
| Cancelled | Customer / Admin | Booking cancelled subject to cancellation rules. |
| Rejected | Admin / Driver | Booking or assignment rejected with reason recorded. |

## 6.1 Order Cancellation & Penalty Rules

ZITO defines structured cancellation policies:

### Customer Cancellation

- Before assignment — No penalty.

- After assignment — Cancellation charge may apply.

- After trip start — Full or partial charge applicable.

### Driver / Transporter Cancellation

- Affects driver rating.

- May lead to restriction or penalty.

### Admin Control

- Admin can override penalties with mandatory reason recording.

- System tracks cancellation reason, time, and penalty applied.

## 6.2 ETA & Delivery Tracking

- Pickup ETA and Delivery ETA provided to customer in real time.

- System tracks expected vs actual times and delay deviations.

- Delay alerts sent to Admin and Customer automatically.

- Used for performance tracking and service quality improvement.

# 7. Pricing Engine & Financial Model

ZITO uses a rules-based pricing engine. All prices are calculated in real-time and shown to the customer before booking confirmation. No hidden fees.

## 7.0 Pricing Models

| Model | Description |
| --- | --- |
| Contract-Based | Predefined pricing for regular customers based on contractual agreements. |
| Fixed Pricing | Fixed rates for specific routes, vehicles, or customers. |
| Dynamic Pricing | Calculated based on distance, vehicle type, and load type. |
| Negotiation-Based | Pricing determined through bidding and bargaining between customer and service providers. |

## 7.1 Rate Structure

ZITO follows a structured two-rate system per trip:

| Rate | Description |
| --- | --- |
| Customer Rate | Amount charged to the customer for the trip. |
| Hire Rate | Amount paid to the transporter/driver for executing the trip. |
| Platform Margin | ZITO earns the difference: Customer Rate - Hire Rate. |

## 7.2 Trip Charges (Additional Charges)

ZITO allows dynamic trip-level charges to be added during or after trip execution:

| Charge Type | Description |
| --- | --- |
| toll | Road toll charges incurred during the trip. |
| fuel | Fuel adjustments required during long or unexpected routes. |
| loading | Charges for loading cargo at pickup location. |
| unloading | Charges for unloading cargo at delivery location. |
| waiting | Waiting time charges beyond the free window. |
| driver_expense | Driver expenses (food, emergency costs) — submitted by driver, approved by Admin. |
| other | Miscellaneous operational costs. |

## 7.3 Driver Expenses

Drivers may incur expenses during trip execution such as fuel, toll, food, and emergency costs. These expenses are recorded under trip charges, can be submitted by drivers (optional), reviewed and approved by Admin, and included in trip-level financial calculations.

## 7.4 Trip Financial Calculation

Each trip follows a clear financial model:

| Component | Formula / Value |
| --- | --- |
| Customer Rate | Amount charged to customer |
| Hire Rate | Amount paid to transporter/driver |
| Trip Expenses | Sum of all approved trip charges |
| Profit | Customer Rate - Hire Rate - Trip Expenses |

## 7.5 Rate Visibility Control

ZITO enforces strict financial visibility to protect platform margins:

| Role | What They See |
| --- | --- |
| Customer | Total price only — no breakdown of hire rate or platform margin. |
| Driver | Their earnings (hire rate) only — not customer rate or platform profit. |
| Transporter | Own revenue and hire rate — not platform profit margin. |
| Admin (Finance) | Full breakdown: customer rate, hire rate, expenses, and profit. |

## 7.6 Charge Permissions

| Role | Permission |
| --- | --- |
| Admin | Full control — add, edit, delete any charge. |
| Driver | Can submit expenses (optional, subject to Admin approval). |
| Transporter | View-only access to trip charges. |

## 7.7 Financial Reporting

Reports available per trip, driver, transporter, and time period:

- Customer Rate, Hire Rate, Total Expenses, and Profit per trip.

- Driver-level income and expense reports.

- Transporter-level revenue summaries.

- Time-based reports (daily/monthly/custom range).

## 7.8 Negotiation & Bidding Marketplace

ZITO operates a multi-party logistics marketplace where customers, drivers, transporters, and agents interact through a bidding and negotiation system.

### Workflow

- Step 1: Customer submits a booking request with offer price (optional), load details, and vehicle requirements.

- Step 2: System broadcasts the load to relevant participants based on vehicle type, location, availability, and role.

- Step 3: Participants can accept the offered price, submit a counter-offer (bid), or negotiate via admin-controlled workflow.

- Step 4: Admin can view all bids, compare rates, select best participant, and negotiate further.

- Step 5: Final rate and selected driver/transporter can be shared with customer for approval.

- Step 6: Once approved, booking is confirmed, assigned to selected driver/transporter, and converted to active trip.

## 7.9 Load Marketplace (Future & Open Loads)

- Admin/system can post open or future loads.

- Drivers, transporters, and agents can browse, bid, and reserve available loads.

- Ensures better vehicle utilization, faster load matching, and increased platform activity.

## 7.10 Driver Demand & Location Interest System

ZITO provides a proactive load request system where drivers and transporters can express interest in specific locations or routes before moving.

- Drivers select preferred location/destination and indicate intent to move toward it.

- System prioritizes participants who have shown interest in a route when new bookings are created.

- Reduces empty travel (dead mileage) and improves driver trip planning.

- Drivers with active location interest get early visibility of matching loads.

## 7.11 Backhaul (Return Load Optimization)

- Drivers completing trips can request return loads.

- System prioritizes drivers near destination who need return loads.

- Reduces empty return trips and improves fleet efficiency.

## 7.12 Default Vehicle Pricing

| Vehicle Type | Max Capacity | Base Rate (KES) | Per KM Rate (KES) | Use Case |
| --- | --- | --- | --- | --- |
| Motorcycle (Boda Boda) | 30 kg | 200 | 15 | Last-mile parcels |
| Pickup Truck | 1,500 kg | 1,000 | 50 | SME freight |
| Van / Minivan | 1,200 kg | 1,500 | 60 | Retail goods |
| Light Truck | 4,000 kg | 3,000 | 80 | Commercial cargo |
| Heavy Truck | 20,000 kg | 8,000 | 150 | Industrial freight |

## 7.13 Surcharges

| Surcharge Type | Rate | Condition |
| --- | --- | --- |
| Heavy Load | +20% | Cargo weight > 80% of vehicle capacity |
| Night Surcharge | +15% | Trips scheduled between 22:00 and 06:00 |
| Public Holiday | +10% | Trips on Admin-configured public holidays |
| Waiting Time | 50 KES / 15 min | After the first 15 minutes of waiting at pickup |
| Multi-Stop | Configurable flat fee | Per additional stop beyond the primary delivery |

## 7.14 Payment Models

| Model | Description |
| --- | --- |
| Advance Payment | Partial or full payment before trip begins. |
| Postpaid Digital Payment | Payment after delivery via M-Pesa or bank transfer. |
| Credit Payment | Allowed for Admin-approved customers only — credit limit defined by Admin. |

Cash payments are not supported initially to maintain financial control and platform integrity.

## 7.15 Payment Lifecycle & Flow

| Stage | Status | Description |
| --- | --- | --- |
| Booking Created | pending | Customer creates booking; payment type selected. |
| Trip Execution | in_progress | Driver completes pickup and delivery. |
| Delivery Confirmation | awaiting_payment | Trip marked delivered; payment awaited if not prepaid. |
| Payment Completion | paid | Customer pays via M-Pesa/bank; system verifies. |
| Trip Closure | completed | Booking marked completed after payment confirmation. |

Rule: Trip cannot be financially closed without payment confirmation. Admin override available in exceptional cases.

## 7.16 Customer Credit System

- Credit available for approved customers — not limited to contract customers.

- Admin-defined credit limit per customer.

- Outstanding balance tracking with overdue alerts.

- Booking restriction automatically applied if credit limit is exceeded.

## 7.17 Payment Tracking

- System tracks advance paid, pending amount, payment status (paid/unpaid/partial), and payment mode (M-Pesa/bank).

- All payments are routed through the platform to ensure financial control, transparency, and margin protection.

## 7.18 Driver Wallet & Earnings

ZITO maintains a wallet system for drivers providing full financial transparency:

- Wallet includes: earnings from completed trips (hire rate), approved expenses, and pending payouts.

- Drivers can track total earnings, view trip-wise income, and view any deductions.

- Payments released after trip completion or settlement cycle — Admin-controlled payout approval.

# 8. Database Schema Overview

Core data model for ZITO (PostgreSQL 16 via Sequelize ORM). All tables use UUID primary keys, snake_case column naming, and soft delete (paranoid mode).

| Table | Key Fields |
| --- | --- |
| users | id, role, email, phone, full_name, id_number, transporter_id, agent_id, agency_id, compliance_status, data_locked |
| drivers | user_id, license_number, license_class, vehicle_id, avg_rating, is_available, license_verified, kra_pin_verified, police_clearance_verified, medical_verified, contract_signed, is_blacklisted, can_receive_assignments |
| vehicles | id, plate_number, make, model, year, vehicle_type, ownership_type, transporter_id, cargo_capacity_kg, insurance_verified, inspection_verified, ntsa_verified, is_verified, is_assignment_blocked, current_driver_id, is_active |
| bookings | id, reference, customer_id, assigned_driver_id, vehicle_id, status, customer_rate, hire_rate, payment_status, created_by_role, handled_by, transporter_id, pickup_address, delivery_address, created_at, updated_at |
| trip_charges | id, trip_id (booking_id), charge_type, amount, description, driver_id, created_at |
| contract_rates | id, contract_id, vehicle_type, base_rate, per_km_rate, min_fare, valid_from, valid_to |
| contracts | id, customer_id, transporter_id, business_name, payment_method, credit_days, credit_limit, status |
| booking_offers | id, booking_id, user_id, role, price, message, status, expires_at |
| driver_compliance | id, driver_id, compliance_status, license_verified, kra_pin_verified, police_clearance_verified, medical_verified, contract_signed, oath_signed, sop_signed |
| audit_logs | id, user_id, acting_as, action, details, ip_address, created_at |
| payments | id, booking_id, amount, method, status, mpesa_ref |
| login_otps | id, contact, otp, expires_at |
| system_settings | key, value, description, value_type, assignment_mode |

# 9. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend | Node.js + Express.js | REST API with RBAC middleware |
| ORM | Sequelize v6 | PostgreSQL integration |
| Database | PostgreSQL 16 | Hosted on Railway.app |
| Authentication | JWT + bcryptjs | 12 salt rounds, 30-day token expiry |
| 2FA / OTP | Resend.com | Email OTP for login verification (free tier) |
| Frontend | React 19 + Vite | Context API + React Router v6 |
| HTTP Client | Axios | All API communication |
| Real-time | Socket.io | Live tracking, SOS, notifications |
| Hosting (Backend) | Railway.app | Includes DB hosting and SSL |
| Hosting (Frontend) | Railway / Vercel | TBD based on performance |
| Payments (Phase 2) | M-Pesa Daraja API | STK Push for customer payments |
| Maps (Phase 2) | Google Maps API | Autocomplete, routing, live tracking |
| SMS (Phase 2) | Africa's Talking | Notifications and alerts |

# 10. Phased Implementation Plan

## Phase 1 — Foundation (Q1–Q2 2026 | In Progress)

| Feature / Deliverable | Status | Priority |
| --- | --- | --- |
| Multi-role authentication with 2FA (OTP) | Complete | P0 |
| Admin dashboard (users, fleet, bookings) | Complete | P0 |
| Customer portal | Complete | P0 |
| Driver portal | Complete | P0 |
| Pricing engine with surcharges | Complete | P0 |
| PostgreSQL schema | Complete | P0 |
| Local + Railway deployment pipeline | Complete | P0 |
| Trip charges module (customer rate, hire rate, profit) | Complete | P0 |
| Transporter portal | In Progress | P1 |
| Agent portal | In Progress | P1 |
| Agency portal | Planned | P1 |
| Assignment Engine (Manual + Semi-Auto) | Planned | P1 |
| Bidding & Marketplace (Phase 1 basic) | Planned | P1 |

## Phase 2 — Payments & Notifications (Q3 2026)

- M-Pesa STK Push for customer payments.

- Driver wallet payout disbursement via M-Pesa.

- Email notifications for key booking events.

- SMS notifications via Africa's Talking.

- PDF invoice and receipt generation.

- Payment reconciliation dashboard.

- Driver expense approval workflow.

## Phase 3 — Intelligence & Tracking (Q4 2026)

- Google Maps integration: autocomplete, routing, and live ETA.

- Live driver tracking (visible to customers and admins).

- Full Auto Assignment Engine with ML-based driver scoring.

- Advanced analytics and Business Intelligence dashboards.

- Full Bidding Marketplace with negotiation workflows.

- Driver Demand & Location Interest System.

- Backhaul (Return Load Optimization).

- Proof of Delivery with mandatory photo upload.

## Phase 4 — Scale & Integrations (2027)

- Cross-border shipping: Uganda, Tanzania, Rwanda.

- Enterprise API access for B2B customer integrations.

- Bulk booking upload via CSV.

- Multi-currency support.

- White-label Transporter mobile app (React Native).

- Driver mobile app (React Native).

- Customer mobile app (React Native).

- Offline & Low Connectivity Support — drivers update trip status offline, data syncs when network is available.

# 11. Security & Platform Compliance

- All passwords hashed with bcrypt (12 salt rounds).

- JWT tokens with configurable expiry (default 30 days).

- Mandatory email OTP 2FA enforced at every login.

- RBAC enforced at API middleware level — no UI-only restrictions.

- All API endpoints require authenticated JWT, except /register and /login.

- All secrets stored as environment variables — never hardcoded.

- HTTPS enforced in production (Railway handles SSL termination).

- Database access restricted to application server IP in production.

- Admin audit log for all sensitive actions (user changes, order overrides).

- Configurable data residency: Railway EU/US regions.

## 11.1 Fraud Prevention & Misuse Control

- Monitoring of abnormal bidding behavior and excessive bid manipulation.

- Activity tracking for suspicious actions — flags accounts automatically.

- Admin can restrict or suspend users flagged for suspicious activity.

- Blacklist system prevents flagged users from interacting with the platform.

# 12. API Endpoint Reference

All endpoints are prefixed with /api/v1/. Authenticated endpoints require a valid JWT Bearer token.

## Authentication — /api/v1/auth/

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /register | Register a new user |
| POST | /login | Verify password and trigger OTP |
| POST | /send-otp | Send OTP to email or mobile |
| POST | /verify-otp | Verify OTP and return JWT |
| POST | /forgot-password | Request password reset OTP |
| POST | /reset-password | Reset password using OTP |

## Admin — /api/v1/admin/

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /stats | Dashboard KPIs |
| GET / POST | /users | List or create users |
| PATCH | /users/:id | Update a user record |
| PATCH | /users/:id/compliance | Update compliance status (Super Admin) |
| PATCH | /users/:id/lock ¦ /unlock | Lock or unlock user data fields |
| PATCH | /drivers/:id/approve | Approve driver — unlock assignments |
| PATCH | /drivers/:id/reject | Reject driver with reason |
| PATCH | /drivers/:id/blacklist ¦ /unblacklist | Blacklist or remove driver |
| PATCH | /vehicles/:id/verify ¦ /block ¦ /unblock | Vehicle verification endpoints |
| GET / POST / PATCH | /bookings | Manage all bookings |
| PATCH | /bookings/:id/assign | Assign driver to booking |
| GET / POST | /system-settings | Platform configuration (Super Admin) |
| PATCH | /assignment-mode | Switch assignment engine mode |
| GET | /audit-logs | Immutable audit log (Admin only) |

## Customer — /api/v1/customer/

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /bookings | Create a new booking |
| GET | /bookings | List own bookings |
| GET | /bookings/:id | Get booking detail |
| POST | /bookings/:id/cancel | Cancel a booking |
| POST | /bookings/:id/rate | Rate a completed booking (48hr window) |
| GET | /price-estimate | Get real-time price estimate |
| GET | /bookings/:id/track | Live driver tracking |

## Driver — /api/v1/driver/

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /trips | List all assigned trips |
| POST | /trips/:id/accept | Accept trip assignment |
| POST | /trips/:id/reject | Reject trip assignment |
| PATCH | /trips/:id/status | Update trip status |
| GET | /earnings | Get wallet & earnings summary |
| PATCH | /availability | Toggle availability status |
| PATCH | /location | Update GPS location |

## Transporter — /api/v1/transporter/

| Method | Endpoint | Description |
| --- | --- | --- |
| GET / POST | /fleet | Manage own vehicles |
| GET / POST | /drivers | Manage own drivers |
| GET / POST | /customers | Manage own customers |
| GET / POST | /bookings | Manage own bookings |
| GET | /dashboard | Transporter KPI dashboard |

## Agent — /api/v1/agent/

| Method | Endpoint | Description |
| --- | --- | --- |
| GET / POST | /customers | List or add customers to portfolio |
| POST | /bookings | Create booking on behalf of customer |
| GET | /bookings | List all bookings across portfolio |
| GET | /dashboard | Agent KPI dashboard |

## Agency — /api/v1/agency/

| Method | Endpoint | Description |
| --- | --- | --- |
| GET / POST | /agents | List or create Agent sub-accounts |
| GET / POST | /transporters | List or link Transporter sub-accounts |
| GET | /bookings | View all bookings across managed accounts |
| GET | /dashboard | Consolidated Agency KPI dashboard |
| GET | /reports | Agency-level financial reports |

## Trip Charges — /api/v1/trip-charge/

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | / | Add a charge to a trip |
| GET | /:tripId | Get all charges for a trip |
| GET | /driver/:driverId | Get all expenses by driver |
| GET | /:tripId/financials | Trip financial summary (customer rate, hire rate, expenses, profit) |

# 13. Success Metrics

| Metric | Phase 1 Target | Phase 2 Target |
| --- | --- | --- |
| Registered Users | 500 | 5,000 |
| Active Drivers | 50 | 500 |
| Registered Transporters | 10 | 100 |
| Monthly Bookings | 200 | 5,000 |
| Monthly GMV (KES) | 2,000,000 | 50,000,000 |
| Order Assignment Accuracy | 95% | 99% |
| Driver Acceptance Rate | 80% | 90% |
| Customer Retention (Month 2) | 60% | 75% |
| Average Booking Time | < 3 minutes | < 2 minutes |
| System Uptime | 99% | 99.9% |
| Marketplace Bid Response Time | < 30 min | < 15 min |

# 14. Compliance & KYC Framework

ZITO enforces strict verification across all user roles to prevent theft and fraud, ensure authenticity, meet regulatory requirements (KRA, NTSA, Kenya Police), and maintain operational safety.

## 14.1 Driver Compliance Requirements

| Category | Requirement | Notes |
| --- | --- | --- |
| Identity | National ID / Passport / Alien ID | Face verification required |
| Identity | Phone + Email OTP | 2FA at registration and login |
| Legal | Driving License | License class and expiry tracked |
| Legal | KRA PIN Verification | Mandatory |
| Legal | NTSA Validation | Future integration planned |
| Background | Police Clearance Certificate | Mandatory; expiry tracked |
| Medical | Medical Certificate | Mandatory; expiry tracked |
| Agreements | Contract, Driver Oath & SOP | Digital acceptance required |

## 14.2 Vehicle Compliance Requirements

| Document | Required | Expiry Tracked | If Expired |
| --- | --- | --- | --- |
| Vehicle Logbook | Yes | No | Cannot be assigned |
| Insurance Certificate | Yes | Yes | Auto-blocked from assignments |
| NTSA Certificate | Yes | Yes | Auto-blocked from assignments |
| Inspection Certificate | Yes | Yes | Auto-blocked from assignments |

## 14.3 Compliance Status Workflow

| Status | Description |
| --- | --- |
| pending | User submitted documents; awaiting Admin review. |
| approved | Admin verified all documents; user can operate. |
| rejected | Admin rejected application; user must re-apply. |
| resubmission_required | Admin requested corrections; specific documents must be resubmitted. |

## 14.4 Driver SOP — Key Rules

### Security

- No cargo tampering or unauthorised delivery under any circumstances.

- No unjustified route deviation without Admin approval.

### Operations

- Real-time GPS tracking must be active during all trips.

- Mandatory status updates at each stage of the journey.

- Proof of Delivery photo required before marking booking as Delivered.

### Violations & Penalties

| Violation | Consequence |
| --- | --- |
| Cargo theft | Permanent ban + legal escalation to authorities |
| Fake documents | Immediate rejection; account permanently closed |
| Trip abandonment | Financial penalty; repeated violations lead to ban |
| Route deviation | Warning; suspension for repeated violations |

# 15. Centralised Control Model (ZITO Authority)

All approvals on the ZITO Platform are controlled exclusively by ZITO Admin. No other role has the authority to approve documents, grant access, or override compliance decisions.

## 15.1 Role Permissions

| Role | Can Upload | Can Approve | Data Access Scope |
| --- | --- | --- | --- |
| Admin (ZITO) | Yes | Yes | Full platform — all data |
| Agency | Yes | No | Managed agents/transporters |
| Transporter | Yes | No | Own fleet, drivers, customers |
| Agent | Yes | No | Own customers and bookings |
| Driver | Yes | No | Own trips and earnings |
| Customer | Yes (KYC) | No | Own bookings and invoices |

## 15.2 Compliance Flow

- Step 1: User registers and creates their account.

- Step 2: User uploads all required documents and compliance materials.

- Step 3: Compliance status automatically set to pending.

- Step 4: ZITO Admin reviews submitted documents and details.

- Step 5: Admin sets final status — approved, rejected, or resubmission_required.

## 15.3 Data Lock System

After approval, critical identity and compliance fields are locked. Any change triggers resubmission_required and suspends access pending re-verification.

# 16. Legal & Enforcement

## 16.1 Liability Framework

| Party | Area of Liability |
| --- | --- |
| Driver | Responsible for cargo execution, safe handling, and delivery per SOP. |
| Transporter | Responsible for the conduct and compliance of all drivers and vehicles registered under their account. |
| ZITO Platform (VG Global Logistics) | Responsible for platform operations, compliance framework, assignment integrity, and dispute resolution. |

- All payments must flow through the ZITO Platform — off-platform direct deals are prohibited.

- Only ZITO controls assignment logic — Transporters and Agencies cannot override core rules.

- Expired documents trigger automatic blocking — fresh Admin approval required for reactivation.

- VG Global Logistics acts as the final authority for all disputes.

# 17. System Enforcement Rules

## 17.1 Driver Assignment Validation

| Condition | Required Value | If Not Met |
| --- | --- | --- |
| compliance_status | approved | Assignment blocked |
| All required documents | Valid & not expired | Assignment blocked |
| is_blacklisted | false | Assignment blocked |
| can_receive_assignments | true | Assignment blocked |
| Active conflicting trip | None | Assignment blocked |

## 17.2 Vehicle Assignment Validation

| Condition | Required Value | If Not Met |
| --- | --- | --- |
| is_verified | true | Assignment blocked |
| is_assignment_blocked | false | Assignment blocked |
| insurance_verified + not expired | true | Assignment blocked |
| inspection_verified + not expired | true | Assignment blocked |
| ntsa_verified + not expired | true | Assignment blocked |
| is_active | true | Assignment blocked |

## 17.3 Authority Rule

| Action | Who Can Perform |
| --- | --- |
| Approve documents | Admin only |
| Reject documents | Admin only |
| Override assignment | Admin only |
| Blacklist a driver | Admin only |
| Freeze a trip | Admin only |
| Change assignment engine mode | Admin only |
| Submit / upload documents | Any role (self-service) |
| View own data | Any role (within their scope) |

# 18. Rating, Review & Complaint System

## 18.1 Rating System

| Who Rates | Who / What is Rated | When |
| --- | --- | --- |
| Customer | Driver (1–5 stars + comment) | After booking status = Completed |
| Customer | Overall trip experience | After booking status = Completed |
| Driver | Customer behaviour (1–5 stars) | After booking status = Completed |
| Admin | Driver (manual override rating) | At any time via Admin portal |

- Rating window: 48 hours after Completed status. After that, the window closes.

- Ratings are anonymous to the rated party.

- Driver average rating recalculated after every submitted rating.

- Drivers below Admin-configured minimum are flagged and may be suspended.

## 18.2 Complaint System

| Category | Examples |
| --- | --- |
| Cargo Issue | Damaged goods, missing items, wrong delivery location |
| Driver Behaviour | Rude conduct, route deviation, no-show, abandonment |
| Vehicle Issue | Unsafe vehicle, breakdown, wrong vehicle type sent |
| Billing Dispute | Incorrect fare charged, unauthorised charges |
| Platform Issue | App error, booking not found, tracking not working |
| Other | Any issue not covered by the above categories |

| Complaint Status | Set By | Description |
| --- | --- | --- |
| Submitted | User (any role) | Complaint filed with category, description, and booking reference. |
| Under Review | Admin | Admin acknowledged and is investigating. |
| Awaiting Response | Admin | Admin requested more information from a party. |
| Resolved | Admin | Admin made a final decision and notified all parties. |
| Closed | System / Admin | Complaint closed after resolution or no response within timeout. |

# 19. On-Trip Help & SOS System

## 19.1 Customer Help Options

| Help Option | Action Triggered |
| --- | --- |
| Contact Driver | Opens in-app messaging or calls driver directly |
| My cargo is delayed | Flags booking as delayed; Admin notified |
| Driver is not responding | Admin alerted; driver receives push notification |
| Wrong pickup / delivery location | Admin notified; can update booking details in real time |
| I want to cancel this trip | Redirects to cancellation flow with policy displayed |
| Report an emergency / SOS | Escalates to Admin immediately with booking + GPS data |
| Other issue | Opens free-text support ticket linked to the booking |

## 19.2 Driver Help Options

| Help Option | Action Triggered |
| --- | --- |
| Contact Customer | Opens in-app messaging or calls customer directly |
| Cannot find pickup location | Admin notified; customer contacted automatically |
| Customer is not present | Triggers waiting time policy; Admin notified after threshold |
| Vehicle has broken down | Flags trip as disrupted; Admin notified for reassignment |
| Report a cargo issue | Opens cargo incident report form linked to booking |
| SOS / Safety emergency | Escalates to Admin immediately with GPS location |
| Other issue | Opens free-text support ticket linked to the trip |

## 19.3 SOS / Emergency Escalation

- Instant Admin alert sent via dashboard notification, email, and SMS.

- Driver GPS location captured and pinned at the moment of SOS trigger.

- Booking frozen — no further status changes allowed until Admin intervenes.

- Admin can call driver or customer directly from the SOS alert panel.

- All SOS events permanently logged in the booking audit trail.

# 20. Cancellation Policy

## 20.1 Cancellation by Customer

| Stage at Cancellation | Penalty to Customer | Notes |
| --- | --- | --- |
| Pending (before approval) | None | Free cancellation at any time before Admin approves |
| Approved (before driver assigned) | None | Free cancellation — no driver impacted |
| Assigned (driver not yet accepted) | None | Free — driver has not committed |
| Accepted (driver en route) | Configurable fee (default: 10% of fare) | Driver has already committed and is travelling |
| Picked Up (cargo collected) | Not permitted by customer | Only Admin can cancel at this stage |
| In Transit | Not permitted by customer | Only Admin can cancel at this stage |

## 20.2 No-Show Policy

- Waiting time charges begin after the first 15 minutes (50 KES per 15 minutes — configurable).

- After configurable maximum wait time (default: 30 minutes), driver can trigger No-Show.

- Admin notified; Admin decides whether to cancel, extend, or reassign.

# 21. Notification System

| Channel | Provider | Use Case |
| --- | --- | --- |
| In-App (Push) | Socket.io | Real-time trip and status updates |
| Email | Resend.com | Booking confirmations, invoices, document alerts |
| SMS | Africa's Talking (Phase 2) | Critical alerts when user may not have app open |

## Key Notification Events

| Event | Customer | Driver | Admin | Channel |
| --- | --- | --- | --- | --- |
| Booking created | Yes | No | Yes | In-App, Email |
| Driver assigned | Yes | Yes | No | In-App, SMS |
| Cargo picked up | Yes | No | No | In-App, SMS |
| Cargo delivered | Yes | No | Yes | In-App, Email, SMS |
| Booking completed | Yes | No | No | In-App, Email |
| Booking cancelled | Yes | Yes | Yes | In-App, Email, SMS |
| SOS triggered | No | No | Yes | In-App, SMS, Email |
| Document expiry (30 days) | No | Yes | Yes | Email, SMS |
| Account approved/rejected | Yes | Yes | No | In-App, Email |
| New bid / marketplace load | No | Yes | No | In-App, SMS |
| Invoice generated | Yes | No | No | Email (with PDF) |

# 22. Document Management & POD System

ZITO supports document handling for operational and compliance needs.

| Document Type | Who Uploads | Visibility |
| --- | --- | --- |
| Proof of Delivery (POD) | Driver | Admin, Customer, Transporter |
| Invoice copies | System generated | Admin, Customer |
| Expense receipts | Driver | Admin, Transporter |
| KYC documents | User (all roles) | Admin only |
| Vehicle documents | Transporter / Driver | Admin |
| Compliance agreements | Driver | Admin |

# 23. Technical Architecture — Gap Resolutions

## 23.1 API-Level Role-Based Data Filtering

All data access enforced at API level using role-based scope filtering. No user can access data outside their defined scope regardless of the endpoint or request parameters.

| Role | Data Filter Applied at API Level |
| --- | --- |
| Transporter | WHERE transporter_id = :current_user_id on all fleet, driver, customer, booking queries |
| Agent | WHERE agent_id = :current_user_id on all customer and booking queries |
| Agency | WHERE agency_id = :current_user_id on all agent, transporter, and booking queries |
| Driver | WHERE driver_id = :current_user_id on all trip and document queries |
| Customer | WHERE customer_id = :current_user_id on all booking, invoice, and receipt queries |
| Admin (any) | No filter applied — full platform visibility |

## 23.2 Booking Ownership Fields

| Field | Type | Description |
| --- | --- | --- |
| created_by_role | ENUM | Role of user who created the booking |
| created_by_id | UUID | User ID of booking creator |
| handled_by | ENUM | Operationally responsible: admin or transporter |
| transporter_id | FK / NULL | Linked transporter if handled by Transporter; NULL if handled by Admin |

## 23.3 Soft Delete System

| Rule | Detail |
| --- | --- |
| Deletion mechanism | is_deleted = true flag; deleted_at timestamp recorded |
| Query behaviour | All queries include WHERE is_deleted = false automatically (Sequelize paranoid mode) |
| Admin visibility | Admin can query deleted records using include_deleted = true query param |
| Applies to | Users, drivers, vehicles, bookings, documents, contracts, agents, agencies |
| Compliance records | Driver compliance and document records are NEVER deleted — even soft delete not permitted |

## 23.4 Performance & Scalability

- All list API endpoints return paginated results. Default page size: 20. Maximum: 100.

- Database indexes on: users.email (unique), users.phone (unique), users.role, bookings.status, bookings.customer_id, bookings.driver_id, bookings.transporter_id, bookings.created_at.

- Composite indexes: drivers.is_available + compliance_status, vehicles.is_verified + is_assignment_blocked, audit_logs.user_id + created_at.

- Notification delivery runs as background jobs — never blocking the HTTP response.

- Document expiry checks run as a daily scheduled job — flags and notifies 30 days before expiry.

## 23.5 Audit Log System

All sensitive actions captured in an immutable audit log. Logs are written at the time of the action and cannot be modified or deleted by any user including Admin.

| Category | Events Logged |
| --- | --- |
| User Actions | Login, logout, profile update, password reset, 2FA verification |
| Booking Events | Created, approved, assigned, status changes, cancelled, completed |
| Assignment Changes | Driver assigned, driver reassigned, vehicle swapped, assignment blocked |
| Compliance Decisions | Approved, rejected, resubmission requested, blacklisted, data locked/unlocked |
| Payment Events | Payment held, released, refunded, frozen, dispute opened/closed |
| Admin Overrides | Any status override, View As session start/end, emergency freeze/disable |
| Marketplace Events | Bid submitted, bid accepted, bid rejected, load posted |
| System Events | Rate limit violations, failed auth attempts, cross-tenant access attempts |

# 24. Glossary

| Term | Definition |
| --- | --- |
| ZITO | The logistics platform brand — developed and operated by VG Global Logistics. |
| Transporter | A fleet owner or logistics company with multiple vehicles and drivers on the platform. |
| Agent | An individual who sources and manages customers, earning commission per completed booking. |
| Agency | An organisation managing multiple Agents or Transporters, enabling franchise-style operations. |
| Assignment Engine | The system that matches orders to drivers — operates in Manual, Semi-Auto, or Full Auto mode. |
| Customer Rate | The amount charged to the customer for a trip. |
| Hire Rate | The amount paid to the driver/transporter for executing a trip. |
| Trip Charges | Additional charges added to a trip (toll, fuel, loading, waiting etc.). |
| Profit | Customer Rate - Hire Rate - Trip Expenses. |
| GMV | Gross Merchandise Value — total value of all bookings processed through the platform. |
| OTP | One-Time Password — 6-digit code sent to email/mobile for 2FA login verification. |
| POD | Proof of Delivery — photo or document confirming cargo was delivered successfully. |
| RBAC | Role-Based Access Control — each user role has defined permissions enforced by the API. |
| View As | Admin feature to preview the platform from the perspective of any user role. |
| Backhaul | Return load optimization — drivers request loads for their return journey. |
| Dead Mileage | Empty travel with no load — minimized through the Location Interest System. |
| KYC | Know Your Customer — identity and document verification process. |
| NTSA | National Transport and Safety Authority — Kenya's transport regulatory body. |
| KRA | Kenya Revenue Authority — Kenya's tax collection agency; KRA PIN required for drivers. |
| STK Push | Safaricom M-Pesa prompt sent to customer's phone to authorise payment. |

# Admin Override Authority

ZITO Admin holds full override authority across all platform operations. This is a core design principle that ensures platform integrity, financial control, and operational safety.

| Domain | Admin Override Authority |
| --- | --- |
| Pricing | Admin can override any fare, apply discounts, waive charges, and set custom rates for any customer or trip. |
| Assignment | Admin can assign, reassign, or override any driver-booking assignment at any time regardless of the assignment engine mode. |
| Payments | Admin can release, freeze, refund, or hold any payment. Admin can waive cancellation fees or override payment status. |
| Dispute Resolution | Admin is the final authority for all disputes. Admin decision is binding on all platform participants. |
| Compliance | Admin can approve, reject, lock, unlock, or reset compliance status for any user or vehicle. |
| Trip Status | Admin can update any booking status at any lifecycle stage, including force-completing or force-cancelling trips. |
| Marketplace | Admin can remove bids, cancel offers, close auctions, and intervene in any negotiation workflow. |
| User Access | Admin can activate, deactivate, blacklist, or restore any user account instantly. |

This centralised control model ensures that ZITO maintains full accountability, financial transparency, and operational authority over all platform activity at all times.

Done now (coded + validated)

- Added real Help/SOS backend:

  - New controller: backend/src/controllers/help.controller.js

  - New routes: backend/src/routes/help.routes.js

  - Mounted in app: backend/src/app.js at /api/v1/help

  - Endpoints:

    - POST /api/v1/help (help action)

    - POST /api/v1/help/sos (SOS trigger)

    - PATCH /api/v1/help/bookings/:bookingId/unfreeze (admin unfreeze)

- Added SOS freeze enforcement on trip status flow:

  - backend/src/controllers/booking.controller.js

  - backend/src/controllers/driver.controller.js

  - If booking has SOS freeze marker, status updates are blocked until unfreeze.

- Enforced no cash payment policy (PRD alignment):

  - Backend reject in backend/src/controllers/payment.controller.js (cash disabled).

  - Frontend removed cash options in frontend/src/pages/payments.jsx.

- Replaced pending placeholders with working responses:

  - backend/src/controllers/transporter.controller.js

    - getFinanceSummary now returns computed totals

    - getInvoices now returns generated invoice-style data from completed bookings

  - backend/src/controllers/agency.controller.js

    - getReports now returns booking status and financial totals

    - exportReports now returns CSV export

- Wired Help page to backend instead of placeholder alert:

  - frontend/src/pages/help.jsx

  - Added booking ID input and live API submissions for help + SOS.

Validation run

- Backend app load smoke test passes (require('./src/app')).

- Frontend build passes (npm run build).

- Lint diagnostics on edited files: no errors.

Started and reviewed your codebase against the PRD.
Here’s what is still pending (or only partially implemented) right now:

- Agency portal is partial

  - Backend exists, but agency reports and export are still placeholders ("coming in Phase 2" in backend/src/controllers/agency.controller.js).

  - No dedicated Agency portal route/page in frontend App (no /portal/agency).

- Transporter finance module is partial

  - getFinanceSummary and getInvoices in backend/src/controllers/transporter.controller.js are still "coming in Phase 2".

- Help/SOS flow is UI-only placeholder

  - frontend/src/pages/help.jsx triggers alert(...) with note that backend endpoints are pending.

- Invoice/PDF pipeline not finished

  - Customer invoice endpoint is still marked as Phase 2 in backend/src/controllers/customer.controller.js.

  - Current payment invoice generation is HTML response, not full PDF pipeline per PRD.

- Document workflows still incomplete

  - Vehicle document upload is Phase 2 placeholder in backend/src/controllers/vehicle.controller.js.

  - User photo upload + notification preferences are Phase 2 placeholders in backend/src/controllers/user.controller.js.

- OTP persistence is not production-grade yet

  - OTP controller uses in-memory storage (backend/src/controllers/otp.controller.js), so restart loses OTP state.

- Marketplace/advanced bidding UI not present

  - Backend bidding offers exist, but no clear dedicated marketplace dashboard UI flow in frontend routes/pages.

- Settings screen is mostly local mock state

  - frontend/src/pages/settings.jsx has many toggles/values but mostly not wired to backend persistence.

Quick mismatch to fix soon

- PRD says cash not supported initially, but frontend/src/pages/payments.jsx still allows cash payment option.

If you want, next I can produce a Phase 1 “go-live readiness checklist” (Done / In Progress / Blocked) with exact API + UI tasks to close in priority order.

ok

Great. Here is a Phase 1 go-live readiness checklist based on your PRD vs current implementation.

P0 (Must close before go-live)

- Help/SOS backend flow

  - Build real endpoints for help actions + SOS escalation (not just UI alert).

  - Wire to notifications + audit trail + booking freeze behavior.

- Remove cash payment path

  - PRD says no cash initially; remove/disable cash option from frontend and enforce in backend validation.

- OTP persistence hardening

  - Move OTP storage from in-memory to DB-backed table (login_otps) with expiry + attempt limits.

- Agency/Transporter critical placeholders

  - Replace "coming in Phase 2" responses for:

    - Agency reports/export

    - Transporter finance summary/invoices

  - At least ship minimum useful data for operations.

P1 (Should finish in Phase 1, immediately after P0)

- Invoice/receipt generation

  - Replace HTML invoice fallback with real PDF generation and download endpoints.

  - Ensure role-based visibility (customer/admin/transporter).

- Vehicle/user document flows

  - Complete vehicle doc upload/verification endpoints.

  - Complete user photo and notification preferences endpoints.

- Marketplace UI baseline

  - Add basic marketplace page(s): available loads, my bids, submit offer, bid status.

- Agency portal frontend

  - Add /portal/agency with core dashboard + managed accounts + reports view.

P2 (Can trail after launch if needed)

- Settings persistence

  - Connect settings UI to backend system settings APIs.

  - Save/load real config instead of local-only state.

- Full reporting polish

  - Filters, exports, and finance-grade aggregates across admin/agency/transporter.

- Advanced operations UX

  - Better assignment explainability, exception handling, and conflict indicators.